## Slide 1: Student’s Guide to

## Slide 2
Table of Contents
General Requirements
Enabling Auto Scheduling Mode
Status Date
Adding Progress Line
Change Timescale
Adding Milestones
Create/Change Resources
Calculating Labor Times
Copy Picture Into Presentation
Slide 3
Slide 4 – Slide 8
Slide 9 – Slide 11
Slide 12 – Slide 13
Slide 14 – Slide 15
Slide 16
Slide 17 – Slide 19
Slide 20 – Slide 23
Slide 24 – Slide 28

## Slide 3
General Requirements
Make sure you have:
  Minimum of 20 tasks
  Milestones
  Responsible person for tasks shown
  Progress line shown
  “Copy Picture” is used instead of screenshotting

## Slide 4
Enabling Auto Scheduling Mode
Press “FILE”

## Slide 5
Enabling Auto Scheduling Mode
Press “OPTIONS”

## Slide 6
Enabling Auto Scheduling Mode
Press “ADVANCED”

## Slide 7
Enabling Auto Scheduling Mode
Scroll to the bottom and check the box before “Edits to total %...”

## Slide 8
Enabling Auto Scheduling Mode
Press this button to open a small menu and select “Auto Scheduled” from it

## Slide 9
Status Date
It’s right here
Use the Status Date to control where the Progress Line is

## Slide 10
Status Date
You can also use “Update Project” to set the Status Date and update any completion percentages before that date

## Slide 11
Status Date
Use this dropdown menu to change the date
Use this menu to change completion percentage

## Slide 12
Adding Progress Line
To add a Progress Line, right click on the timeline and select “Progress Line”

## Slide 13
Adding Progress Line
Then press “Display” then “At Project Date”

## Slide 14
Change Timescale
Press this little button at the bottom right
(Timescale is set automatically to 1 Day = 8 Hours)

## Slide 15
Change Timescale
Select the box, and change the time
Anything under 8 hours will remain 1 day, it will not let you set more than 8 hours/day

## Slide 16
Adding Milestones
Press “Milestone” to add a milestone, it’ll appear below as a <New Milestone>

## Slide 17
Create/Change Resources
First press this little button in the lower right hand corner

## Slide 18
Create/Change Resources
It’ll open this page to see the individual resources and hourly rates <Std. Rate>
*the red means they are “overallocated” meaning they’re doing too much at once, but they’re hard workers, so it’s okay—they’ll power through it.

## Slide 19
Create/Change Resources
Press this little button to return to chart view

## Slide 20
Calculating Labor Times
Press “Project”

## Slide 21
Calculating Labor Times
Press “Project Information”

## Slide 22
Calculating Labor Times
Press “Statistics”

## Slide 23
Calculating Labor Times
Here is the cost, as well as the Actual Payment (to the current date) and the remaining cost (until the end)

## Slide 24
Copy Picture Into Presentation
Highlight every row

## Slide 25
Copy Picture Into Presentation
Press the drop down menu next to “Copy”

## Slide 26
Copy Picture Into Presentation
Select “Copy Picture”

## Slide 27
Copy Picture Into Presentation
Press “Selected Rows” then OK

## Slide 28
Copy Picture Into Presentation
Then you can copy and paste it into anything you want (like Paint or PowerPoint)