## Slide 1: Milestone Presentation Format
EG1003: Introduction to Engineering and Design
Notes: L.Mexhitaj 2009

## Slide 2: Background
We have a template for lab presentations
Enforces uniformity and completeness
We need a similar template for project milestone presentations
What follows is the template to be followed

## Slide 3: … and the template is

## Slide 4: Agenda
Project Objective
Background Information
Technical Design Description
Cost Estimate
Project Schedule

## Slide 5: Project Objective
A quick description of your project
Should include overall approach
  For bomb robots, what route
Any extra credit points that you’re going to try to achieve

## Slide 6: Background Information
Quick description of what the mission is
Can be paraphrased from the project description we gave you
Example:
The US Department of Homeland Security is soliciting designs for bomb disarming robots

## Slide 7: Technical Project Description
One slide describing how your project works
For Milestone 1: A sketch if appropriate
For Milestone 2: Sketch, plus a picture
For Milestone 3: One slide describing design changes since the last milestone and why they were made

## Slide 8: Cost Estimate
Must be an Excel Spreadsheet embedded in the slide (no screen shot)
Entire cost should be on one slide
For a long list, just list the major items separately (e.g., NXT block, motors)
Small items can be grouped as “Misc Parts” and the cost of the group shown
Overall cost should be in bottom right corner

## Slide 9: Estimated Cost (contd.)
For Milestone 2: Any changes in cost should be noted and explained

## Slide 10: Project Schedule
Should be a “copy picture” from Microsoft Project
Should show task table (left side), plus Gantt Chart (right side)
Task table can have columns squished out, leaving just the task description
All tasks should show responsible person

## Slide 11: Project Schedule (contd.)
For all milestones: Any tasks running late should be explained
For later milestones: Any schedule changes made since the preceding milestone should be explained

## Slide 12: Conclusion
An overall assessment of where you stand
  “We’re on schedule”
  “We’re running late, but can catch up”
  “We’re dead”
An assessment on how you’re doing on cost
A list of activities to be done for next milestone